TCOM on 64Forth — Phase 0 Design

Project attributes, locked decisions, and open items

Companion to: TCOM to 64Forth Port Analysis  ·  2026-08-05  ·  Document 2

Scope of this document

Phase 0 only: design and project attributes. No implementation. First concrete target pack is GEN (generic/tutorial), so no real assembler or machine code is required to prove the director.

# 1. Project Goal (one sentence)

Port the retargetable TCOM director to run natively on 64Forth (64-bit cells, ANS-style host Forth), prove it with the GEN target pack (stub “compile” with no real CPU), and design the framework so a later ARM64 ITC target pack can plug in the same way historical packs (TCOM80, HC11, 8086, …) plugged into classic TCOM.

# 2. Locked Decisions (Phase 0)

## 2.1 Host: native 64Forth, not a translation layer

| Attribute | Decision |
| --- | --- |
| Host system | 64Forth (ANS 2012-oriented, macOS Apple Silicon) |
| Host cell size | 64-bit / 8 bytes (1 CELLS = 8) |
| Host address unit | Byte-addressable flat memory (no segmented DS/CS model on the host) |
| F-PC compatibility | Not an F-PC emulator. Re-express needed host facilities in native 64Forth / ANS idioms |
| Director cell size | Host cell size: 8-byte cells for host symbols, stacks, DEFER vectors, symbol table fields |
| Source heritage | tcom25 core (COMPILE1/2, HEAD2, HOST, TCOMNDX concepts) adapted—not line-preserved 16-bit code |

“Native” means: when the director runs, it is ordinary 64Forth code thinking in 8-byte cells. We do not maintain a 16-bit virtual machine or a thin F-PC shimming layer that pretends cells are 2 bytes. Where classic TCOM used 2-byte fields in host structures, those become host cells (or explicit byte-sized fields only where a byte is semantically required, e.g. a type tag).

## 2.2 First target pack: GEN (generic)

| Attribute | Decision |
| --- | --- |
| First pack | GEN — derived from classic TCOMGEN (ASMGEN / OPTGEN / LIBGEN) |
| Real processor? | No. GEN does not generate runnable machine code |
| Assembler required? | No. GEN stubs log or emit descriptive text (“would compile X”) |
| Purpose | Prove director load, vocabularies, L:/T:/MACRO/symbol resolve, options, and the deferred target interface |
| Image / binary | Optional: a trivial “listing” or log file; no .COM/.bin requirement for GEN success |
| Classic reference | tcom25/TCOMGEN + TCOMGEN.TXT + TCOMINTF.DOC |

GEN is the smoke test for Phase 1–2. If GEN works on 64Forth, the director and interface are healthy. Real code generation is deferred to a later target pack.

## 2.3 Intended execution model for real targets later: ITC hybrid

When we leave GEN and target a real machine (ultimately ARM64 under 64Forth’s world), the preferred model is indirect threaded code (ITC) in the hybrid sense familiar from 64Forth itself:

- CODE / primitive words: assembly (via a Forth-style assembler, when we have one)

- High-level words: ordinary Forth source compiled to threaded code (colon definitions, etc.)

- Historical precedent inside TCOM: TCOM80 already demonstrated ITC generation under the same director

For GEN, STC vs ITC barely matters: hooks can print “NEST”, “UNNEST”, “compile call to FOO”, etc., without encoding real threads. The Phase 0 decision is only that the interface and library shape should not paint us into a CALL/RET-only corner; ITC must remain a first-class path (as TCOM80 proved).

## 2.4 Assembler (deferred; not blocking GEN)

| Attribute | Decision |
| --- | --- |
| For GEN | No assembler |
| For later real targets | A Forth-style assembler (hosted in 64Forth) |
| Syntax | Open: prefix, postfix, or infix — choose when implementing the first real ASM pack |
| Role | Used by CODE/LCODE bodies and by COMP_* hooks that emit prims; not part of director core |

## 2.5 Target address / cell model (framework)

Even though GEN is not a real CPU, the director should parameterize target memory operations so later packs are not stuck at 16-bit:

| Parameter | GEN default | Later ARM64 (intent) |
| --- | --- | --- |
| T-CELL (target cell size in bytes) | 8 (match host; simplifies GEN) or 1 byte “abstract unit” — see open item | 8 |
| Target address width | Host cell holding an offset into target image buffer | 64-bit offsets / addresses as appropriate to image model |
| c,-t / ,-t / !-t / @-t | Defined for chosen T-CELL; GEN may only exercise them lightly | Full use for image build |
| Code vs data spaces | Keep dual DP-T / DP-D concept if useful; GEN can share one buffer | As pack requires |

Recommendation for GEN

Use host-sized (8-byte) cells for target image words in GEN so the director never practices 16-bit habits. Cross-targets that need 2-byte cells later set T-CELL=2 in their OPT pack. That keeps “native on 64Forth” honest while preserving retargetability.

# 3. Architecture (Phase 0 picture)

┌──────────────────────────────────────────────────────────┐

│  64Forth host (native 8-byte cells, ANS File/vocs/etc.) │

│    Minimal host support words (not an F-PC clone)       │

└────────────────────────────┬─────────────────────────────┘

│

┌────────────────────────────▼─────────────────────────────┐

│  TCOM director (ported concepts from COMPILE1/2, HEAD2,  │

│  HOST, options, symbols, L: / T: / MACRO / resolve)      │

│  All host-side structures use 64-bit cells where cells   │

│  are the natural unit.                                   │

└────────────────────────────┬─────────────────────────────┘

│  deferred interface (~24 req.)

┌──────────────┼──────────────┐

▼              ▼              ▼

┌────────┐   ┌──────────┐   ┌────────────┐

│  GEN   │   │ ARM64    │   │ other packs│

│ (now)  │   │ (later)  │   │ (later)    │

│ stubs  │   │ ITC+asm  │   │ …          │

└────────┘   └──────────┘   └────────────┘

# 4. Component responsibilities

| Component | Owns | Does not own |
| --- | --- | --- |
| Host support | Words the director needs that 64Forth lacks (aliases, DEFER patterns, HEAD2-like helpers, simple path helpers as needed) | Full F-PC, DOS, segmented RAM, PASM |
| Director | Symbols, defining words, library vs target, resolve chains, options, directing compile | Opcodes, register ABI, peep rules for a CPU |
| GEN OPT | Install deferred hooks; start/end of : / CODE / MACRO as messages or no-ops | Real optimization |
| GEN ASM | Empty or trivial vocabulary so setassem hooks succeed | Instruction encoding |
| GEN LIB | Stub library words that log “including FOO” when resolved | Runnable runtime |
| Later ARM64 pack | ITC layout, asm prims, Forth high-level library, image format | Director symbol machinery |

# 5. What we deliberately leave out of early phases

- 8086 LIBRARY.FTH / OPTIMIZ.FTH as production backend (keep as reference only)

- DOS runtime (TVIDEO, THANDLES, mouse, menus, …)

- Full classic option surface on day one (can add /OPT, /SYM, /LIST incrementally)

- Forth assembler implementation (blocked only for real CODE generation, not GEN)

- Mach-O / dylib packaging (post-MVP for real ARM64)

- BASIC front ends (BASIC86 / BASICS8)

# 6. Naming and layout (proposed)

### 6.1 Product / vocabulary names

| Name | Use |
| --- | --- |
| TCOM64 or TCOM (on 64Forth) | User-facing name of the director system once loaded |
| GEN | First target pack (generic) |
| HOST / COMPILER / TARGET | Keep classic TCOM vocabulary roles if practical on 64Forth search order |
| TCOMARM or ARM64 (later) | Real ITC ARM64 pack name |

### 6.2 Suggested 64Forth library layout (when implementing)

Resources/Library/TCOM64/          (or TCOM/Compiler/)

host-support.fth                 native helpers (not F-PC clone)

head2.fth                        alias/header helpers

compile1.fth  compile2.fth       director (adapted)

host.fth                         words target may use from host

tcomndx.fth                      optional early; can stub

gen/

targgen.fth                    load order for GEN system

asmgen.fth                     stub assembler voc

optgen.fth                     deferred hook installs

libgen.fth                     stub library

doc/                             pointers to tcom25 docs

Exact folder names are open; the important split is director vs gen/ pack vs later real packs.

# 7. Success criteria

## 7.1 Phase 0 complete when

- This design is agreed (or explicitly revised) as the project baseline

- Locked decisions in §2 are accepted

- Open items in §9 are either decided or consciously deferred with an owner

## 7.2 Later: GEN pack “works” (Phase 2 exit — for orientation)

- Director loads under 64Forth without requiring F-PC

- A small sample source can be “compiled” through GEN

- Output is intelligible (console log and/or simple listing): definitions seen, library includes, resolve events

- No crash; stack hygiene acceptable; can exit cleanly

- No requirement that output runs on any CPU

## 7.3 Later: first real target (orientation only)

- ITC hybrid: asm prims + high-level Forth library

- Uses same director + interface; pack-local OPT/ASM/LIB only

# 8. Mapping to classic TCOMGEN

| Classic file | Role in Phase 0 / GEN |
| --- | --- |
| TARGGEN.FTH | Load sequence template for director + GEN files |
| ASMGEN.FTH | Stub assembler / setassem compatibility |
| OPTGEN.FTH | Pattern for IS on COMP_CALL, END-T:, START-L:, etc. |
| LIBGEN.FTH | Stub control structures and prims that only announce themselves |
| TCOMINTF.DOC | Contract for deferred words (~24 required) |
| TCOMGEN.TXT | Philosophy: director directs; pack compiles |

# 9. Open items (decide soon, not all blocking GEN)

| # | Topic | Options / notes | Blocks GEN? |
| --- | --- | --- | --- |
| O1 | Official product name | TCOM64 vs keep TCOM | No |
| O2 | GEN T-CELL | Recommend 8-byte host cells for target words in GEN | Soft |
| O3 | Dual code/data spaces in GEN | One buffer vs DP-T + DP-D from day one | No |
| O4 | How much of COMPILE1 to port first | Minimal director vs fuller options/index | Scope |
| O5 | Assembler syntax later | Prefix vs postfix/infix — when first real ASM pack starts | No |
| O6 | ARM64 image form later | In-memory buffer / .bin / Mach-O / inject into 64Forth | No |
| O7 | Library language for real target | How much high-level Forth vs CODE in first ARM64 LIB | No |
| O8 | Index / symbol files | Stub, omit, or port TCOMNDX early | No |

# 10. Phase boundary (what Phase 0 is not)

Phase 0 does not include: writing host-support.fth, loading COMPILE1 on 64Forth, or running GEN. Those are Phase 1 (host support + director load) and Phase 2 (GEN pack behavior), as sketched in the port analysis §9.

| Phase | Focus |
| --- | --- |
| 0 — Design (this document) | Attributes, locked decisions, architecture, success criteria |
| 1 — Host + director load | Native helpers; adapted director loads and initializes |
| 2 — GEN pack | Stub OPT/ASM/LIB; sample “compile” produces log/listing |
| 3+ — Real target (e.g. ARM64 ITC) | Assembler + ITC image + real library |

# 11. Design principles (summary)

- Native host. 8-byte cells, 64Forth idioms, no 16-bit F-PC virtual machine.

- GEN first. Prove the director and interface without an assembler or CPU.

- ITC hybrid for real targets. Assembly primitives + high-level Forth source; TCOM80 as existence proof.

- Assembler later. Forth-style; syntax chosen when needed; irrelevant to GEN.

- Retargetable packs. Director generic; CPU-specific work lives in OPT/ASM/LIB packs.

- Incremental options. Do not require full classic TCOM option surface for first success.

# 12. Suggested next step after Phase 0 agreement

When this design is accepted (with any edits to open items), begin Phase 1 by listing the minimal host-support word set required to load a stripped director—derived from what classic HEAD2 + COMPILE1 expect—and implementing those words natively on 64Forth, still without GEN behavior beyond “files load.”

End of Phase 0 Design (Document 2).  Revise by issuing Document 3+ rather than forcing appends, if preferred.